SENTINEL + MARKET AGENT

Development Status & Next Steps

April 2, 2026

# Executive Summary

Two interconnected systems are in active development. Sentinel (v0.4.0) is a live, revenue-generating x402-gated verification service deployed on Render. Market Agent (v0.1.0) is a crypto trading intelligence system targeting cbBTC/USDC on Aerodrome (Base L2), currently in Phase 3 with paper trading operational and generating live data.

This document captures the current state of both systems, what has been completed, what remains, and recommended next steps for continued development.

# 1. Sentinel — Current State

Version 0.4.0 — Live on Base mainnet at sentinel-awms.onrender.com

## 1.1 What It Does

Sentinel is an x402-gated verification service that helps AI agents assess on-chain risk before executing transactions. External callers pay per query in USDC via the x402 micropayment protocol. No API keys, no accounts, no subscriptions.

## 1.2 Endpoints & Pricing

| Endpoint | Price | Function | Status |
| --- | --- | --- | --- |
| /verify/protocol | $0.008 | Smart contract trust assessment | LIVE |
| /verify/token | $0.005 | Honeypot detection, tax analysis, ownership | LIVE |
| /verify/position | $0.005 | DeFi position risk analysis | LIVE |
| /verify/counterparty | $0.01 | OFAC sanctions + address reputation | LIVE |
| /preflight | $0.025 | Unified pre-transaction check | LIVE |

## 1.3 Infrastructure

- Deployment: Render (Free tier, spins down on inactivity)

- Payment: x402 v2 with Coinbase CDP facilitator on Base mainnet

- Cache: Upstash Redis (5-15 min TTL per endpoint)

- Rate Limit: 25 calls/wallet/day (Upstash sliding window)

- Data Sources: DeFiLlama, GoPlus Security, Etherscan V2, Alchemy RPC, OFAC SDN

- Admin Stats: /admin/stats endpoint (protected by SENTINEL_ADMIN_KEY)

## 1.4 Known Issues

- KNOWN_AUDITED list has only 6 protocols. Needs expansion to top 20-30 per chain for scoring accuracy.

- Free tier on Render spins down after inactivity (50s+ cold start). Market Agent keepalive partially mitigates.

- Revenue tracking shows $1.98 USDC from 205 requests, but wallet/network config was misconfigured until April 1. Now fixed.

## 1.5 Revenue To Date

205 total requests across 4 unique callers. $1.98 USDC logged (pre-mainnet fix). 3 external IPs have discovered the service organically. One caller (79.137.72.94) has returned 14 times over 2 days, exploring the API spec and payment setup.

# 2. Market Agent — Current State

Version 0.1.0 — Phase 3 in progress. Paper trading operational on localhost:4030.

## 2.1 Pipeline Architecture

Four-layer intelligence pipeline running on 60-second active cycles (300s when data is stale):

| Layer | Component | Function | Status |
| --- | --- | --- | --- |
| 1 | Data Ingestion | 7 sources: Coinbase, CoinGecko, Aerodrome, Alchemy, FRED, News, Benzinga | COMPLETE |
| 2 | Signal Engine | 5 modules: trend, reversion, volatility, arbitrage, onchain | COMPLETE |
| 3 | Qualitative Context | Claude API: news synthesis, macro analysis, contradiction detection | COMPLETE |
| 3.5 | Conviction Adjustments | Qualitative overlay on composite scores | COMPLETE |
| 4 | Synthesis & Briefing | Trade ideas, regime tracking, briefing generation | COMPLETE |

## 2.2 Signal Weights & Performance

Composite signal uses weighted ensemble with reversion acting as an implicit filter:

| Signal | Weight | Notes |
| --- | --- | --- |
| Trend | 0.30 | Primary alpha source. Sharpe 1.28 standalone. |
| Reversion | 0.20 | Negative standalone Sharpe (-3.21) but acts as implicit trade filter. When it disagrees with trend, composite drops below threshold. |
| Volatility | 0.15 | Never fires non-neutral. Contributes to normalization only. Candidate for rework. |
| Arbitrage | 0.20 | Definitively fails. Weight is 0.20 but signals are never passed to composite. Effectively dead. |
| OnChain | 0.15 | No on-chain events in DB yet. Needs data pipeline fix. |

## 2.3 Backtesting Results (cbBTC/USDC)

Graduated 6/6 criteria with winning parameters: 48h time limit, 3% TP, 5% SL, 0.5 confidence threshold, 0.5% position size.

| Metric | Value |
| --- | --- |
| Sharpe Ratio | 4.46 |
| Hit Rate | 53.3% |
| Profit Factor | 3.96 |
| Max Drawdown | 0.05% |

## 2.4 Phase 3: Sentinel Integration + Paper Trading

| Task | Details | Status |
| --- | --- | --- |
| Sentinel Client Integration | Calls verify/token, verify/protocol, preflight | COMPLETE |
| Paper Trading Engine | Triple barrier: 3% TP, 5% SL, 48h limit | COMPLETE |
| Human Approval Gate | 15-min expiry proposals with approve/reject | COMPLETE |
| Dashboard Updates | Proposals, positions, metrics, Sentinel log | COMPLETE |
| Bypass for Internal Calls | LOCAL_BYPASS_SECRET skips x402 + rate limit | COMPLETE |

## 2.5 Parallel Build Track

| Task | Details | Status |
| --- | --- | --- |
| Briefing-as-a-Service | x402 revenue on /briefing, /briefings, /signals | COMPLETE |
| Haiku/Sonnet Hybrid | Route news/macro to Haiku, contradictions to Sonnet (55-70% cost reduction) | COMPLETE |
| Cycle Frequency Optimization | Staleness cache + adaptive timing + Sentinel keepalive | COMPLETE |

## 2.6 Current Paper Trading Status (as of April 2 morning)

- 3 open positions: cbBTC/USDC LONG at $67,123 entry (39h remaining)

- Current cbBTC price: ~$66,417 (down ~1.05% from entry)

- Take profit target: $69,137 | Stop loss: $63,767

- Confidence dropped from 70% to 38% overnight; regime shifted to transitioning

- System correctly stopped proposing new trades when confidence fell below 0.5

- No closed trades yet; metrics will populate when first position resolves

# 3. System Architecture

## 3.1 Key Contract Addresses (Base L2)

| Contract | Address |
| --- | --- |
| USDC | 0x833589fCD6eDb6E08f4c7C32D4f71b54bdA02913 |
| cbBTC | 0xcbB7C0000aB88B473b1f5aFd9ef808440eed33Bf |
| Aerodrome Router | 0xcF77a3Ba9A5CA399B7c97c74d54e5b1Beb874E43 |

## 3.2 How the Systems Connect

- Market Agent calls Sentinel on every cycle (4 verification calls per trade signal)

- Internal calls bypass x402 payment via LOCAL_BYPASS_SECRET header

- Bypass also skips rate limiter (which would block calls without x-payer-address)

- External users pay USDC via x402 for both Sentinel verifications and Market Agent briefings

- Sentinel health ping from Market Agent acts as Render keepalive

## 3.3 Database (Postgres)

Market Agent tables: briefings, signals, composites, paper_trades, trade_proposals, api_costs, onchain_events, ingestion_snapshots

Sentinel tables: request_log (caller_wallet, endpoint, verdict, response_time, timestamp)

## 3.4 Config & Environment

- Sentinel: Deployed on Render (free tier). Secrets in Render Secret Files (.env)

- Market Agent: Runs locally (localhost:4030). Secrets in ~/Documents/Sentinel/market-agent/.env

- Shared: LOCAL_BYPASS_SECRET must match between both .env files

- Production Sentinel URL: https://sentinel-awms.onrender.com

# 4. Recommended Next Steps

## 4.1 Sentinel Development Priorities

| # | Task | Why | Priority |
| --- | --- | --- | --- |
| 1 | Expand KNOWN_AUDITED database | Only 6 protocols listed. Aerodrome was missing until manually added. Need top 20-30 per chain. | HIGH |
| 2 | Upgrade from Render free tier | 50s+ cold starts lose paying customers. Consider Starter ($7/mo). | HIGH |
| 3 | Verify mainnet revenue flow | WALLET_ADDRESS + NETWORK=base added to Render on April 1. Confirm USDC arriving. | HIGH |
| 4 | Build credibility documentation | Public-facing performance data for protocol narrative. | MEDIUM |
| 5 | MCP server integration | Spec exists at docs/mcp-server-spec.md. Would expand distribution. | MEDIUM |

## 4.2 Market Agent Development Priorities

| # | Task | Why | Priority |
| --- | --- | --- | --- |
| 1 | Accumulate paper trading data | Need 50-100+ resolved trades to validate signal quality against live conditions. | HIGH |
| 2 | Fix dead signal modules | Volatility (never fires), Arbitrage (dead), OnChain (no data). 55% of weight is wasted. | HIGH |
| 3 | Proposal deduplication | System creates new proposal every cycle when confidence > 0.5. Need logic to skip if open position exists for same pair/direction. | HIGH |
| 4 | Strategy discussion: leveraged trades | Architecture supports it but needs risk framework and parameter tuning. | MEDIUM |
| 5 | Deploy Market Agent to production | Currently localhost only. Needs Render/VPS deployment for 24/7 operation. | MEDIUM |
| 6 | Performance documentation | Public narrative for protocol credibility. Soft reveal post. | LOW |

## 4.3 Strategic Questions to Resolve

- Signal weight rebalancing: Should dead modules (arb, volatility, onchain) be removed or fixed? Removing them concentrates weight on trend + reversion.

- Long vs short strategy: System supports both but has only generated longs. Is this by design or a gap?

- Leveraged trades: When and how to introduce? Needs risk framework.

- Confidence threshold tuning: 0.5 may be too low or too high. Paper trading data will inform this.

- Proposal frequency: One per cycle is aggressive. Consider cooldown after approval or max open positions.

- Product vs protocol transition: What milestones trigger the shift from Sentinel-as-product to Sentinel-as-protocol?

# 5. Key File Locations

## 5.1 Sentinel

| File | Purpose |
| --- | --- |
| server.js | Main server (2,005 lines). All endpoints, scoring, middleware. |
| lib/admin-stats.js | /admin/stats endpoint for usage analytics |
| lib/db.js | Postgres request_log table |
| .env | Local secrets (DO NOT OPEN in sessions) |
| Render Secret Files (.env) | Production secrets (dashboard.render.com) |

## 5.2 Market Agent

| File | Purpose |
| --- | --- |
| src/agent.js | Orchestrator: 4-layer pipeline + Phase 3 hook |
| src/server.js | HTTP server, scheduling, paper trading API |
| src/config.js | All configuration (pairs, models, sentinel URL, cycle timing) |
| src/signals/scorer.js | Composite signal weighting |
| src/sentinel/client.js | Sentinel verification client |
| src/sentinel/decision.js | Maps composite signal to Sentinel decision object |
| src/paper/tracker.js | Virtual position tracking + triple barrier exits |
| src/paper/approval.js | Human approval gate (15-min expiry) |
| src/cache/staleness.js | MD5-based data freshness tracking |
| dashboard/index.html | Full dashboard with paper trading panels |

# 6. How to Start the System

Terminal 1 (Sentinel):

cd ~/Documents/Sentinel && node server.js

Terminal 2 (Market Agent):

cd ~/Documents/Sentinel/market-agent && node src/server.js

Dashboard: http://localhost:4030/dashboard/index.html

Debug endpoint: http://localhost:4030/dashboard/data/debug

Admin stats: curl -H "Authorization: Bearer $SENTINEL_ADMIN_KEY" http://localhost:4021/admin/stats