SENTINEL

Strategic Layer Expansion Research Brief v2

Attestations, Reputation, Monitoring, Competitive Landscape & Cross-Chain Analysis

April 2, 2026

Table of Contents

# SECTION 1: Executive Summary

Sentinel (v0.4.0) is live on Base mainnet as an x402-gated trust verification service for autonomous agents. This brief evaluates six potential expansion layers, informed by analysis of: (a) the x402 protocol ecosystem and active GitHub development, (b) 40+ trust/verification services across multiple chains, and (c) current gaps in the agent economy. Key finding: no single competitor combines pre-execution verification + agent identity + x402 payment gating + agent-native design. This creates a 12-18 month window to establish dominance.

# SECTION 2: Current Sentinel Capabilities

Sentinel operates five paid endpoints with x402 payment gating, aggregating multi-source data from DeFiLlama, GoPlus, Etherscan, Alchemy, and OFAC screening. Current performance metrics:

- 5 paid endpoints with x402-gated access

- Multi-source data aggregation (DeFiLlama, GoPlus, Etherscan, Alchemy, OFAC)

- Revenue to date: $1.98 USDC from 205 requests

- 3 organic external users

- Live on Base mainnet (EVM-compatible)

# SECTION 3: x402 Ecosystem Developments

## 3.1 Signed Receipt Extension (PR #935)

- Adds cryptographic proof of payment delivery to x402

- Directly enables Sentinel to issue verifiable verification receipts

- Status: Draft PR, actively developed

## 3.2 Escrow Scheme (Issue #839)

- DEPOSIT → LOCK → USE → SETTLE → DISTRIBUTE pattern

- Critical for multi-step agent workflows

- Sentinel could offer escrow-backed verification bundles

## 3.3 Settlement Router / x402-exec (Issue #584)

- Programmable settlement hooks

- Sentinel could atomically trigger attestations + reputation updates with payment verification

- Backward compatible

## 3.4 Bill/Basket Support (PR #683)

- Itemized payment requests

- Enables Sentinel to offer bundled verification packages

## 3.5 Valeocash Sentinel (Competitor Concept)

- Budget enforcement + audit trails for x402

- Positioned as spend management, not trust verification

- Shows market demand for the audit/compliance layer

## 3.6 x402scan Discovery

- Sentinel is already discoverable via x402scan

- Ecosystem analytics tools emerging

# SECTION 4: Cross-Chain Trust Landscape

## 4.1 Transaction Screening Services

- GoPlus Security: 40+ chains, 717M API calls/month, free tier (Sentinel already uses)

- Blockaid: Sub-300ms simulation, enterprise integrations (MetaMask, Coinbase Wallet)

- Blowfish: Acquired by Phantom, strong on Solana, multi-chain expansion underway

- De.Fi, Forta Network, Pocket Universe: Various approaches to threat detection

## 4.2 On-Chain Attestation Infrastructure

- EAS: Live on Base (trivial integration for Sentinel), emerging standard

- Verax: Also live on Base, modular registry design, alternative to EAS

- Sign Protocol: Cross-chain attestations via TEE + Lit Protocol

- Gitcoin Passport: Identity/sybil-resistance attestations

## 4.3 DeFi Risk Oracles

- Chaos Labs: Real-time risk oracles, securing $30B TVL, Edge Network on Solana

- Gauntlet: Protocol-level simulations (institutional clients)

- Risk DAO: Community-driven approach

- Opportunity: Sentinel could position as the risk oracle for AGENTS (not protocols)

## 4.4 Agent Trust Standards

- ERC-8004: Went live early 2026 with three registries: Identity, Reputation, Validation

- Sentinel MUST be compliant with ERC-8004 from day one

- Autonolas/Olas: Established agent framework with operator networks

- Virtuals Protocol: Agent commerce coordination with token incentives

## 4.5 Solana Equivalents

- Blowfish: Multi-chain including Solana

- Helius: SOC 2 Type 1 RPC infrastructure

- Jupiter VERIFY: Token verification (controls 60% Solana DEX volume)

- Gap: No unified trust layer on Solana — significant opportunity

## 4.6 Cross-Chain Infrastructure

- LayerZero: Modular DVNs (Decentralized Verifier Networks)

- Chainlink CCIP: Dual DONs + Risk Management Network

- Wormhole: 19-guardian consensus model

# SECTION 5: Competitive Analysis

## 5.1 What Only Sentinel Offers

The following table compares Sentinel with key competitors across critical dimensions:

| Feature | Sentinel | Blockaid | Blowfish | GoPlus | Chaos Labs |
| --- | --- | --- | --- | --- | --- |
| Pre-execution verification | Yes | Yes | Yes | No | No |
| Agent identity | Yes | No | No | No | No |
| x402 payment gating | Yes | No | No | No | No |
| Autonomous agent focus | Yes | No | No | No | Yes |
| Risk scoring with verdicts | Yes | Yes | Yes | Yes | Yes |
| Multi-source aggregation | Yes | Limited | Limited | Yes | Yes |

## 5.2 Competitive Threats (Ranked by Risk)

- Blockaid/Blowfish adding agent features

  - Probability: Medium | Severity: High

  - Both have enterprise distribution and simulation speed

- Chaos Labs moving to agent risk assessment

  - Probability: Medium | Severity: Medium

  - Strong institutional relationships; risk oracle expertise transfers

- ERC-8004 implementations bypassing Sentinel

  - Probability: Low | Severity: Low

  - Multiple registries reduce moat; compliance mitigates

- Solana native alternative

  - Probability: Low | Severity: Low

  - Sentine's x402 advantage is EVM-centric; Solana gap presents opportunity

# SECTION 6: Recommended New Layers (Updated)

## 6.1 EAS Verification Attestations — Tier 1 (2-3 months)

- Issue on-chain attestations after every verification

- EAS is already on Base — plug-and-play integration

- Foundation for reputation, compliance, and insurance layers

- x402 integration: Use Signed Receipt extension (PR #935) for cryptographic binding

- Projected revenue: $50-200K/month from oracle partnerships

## 6.2 Agent Reputation Registry — Tier 1 (4-5 months)

- ERC-8004 compliant from day one

- Track agent performance on verified transactions

- Soulbound reputation attestations via EAS

- STRONGEST competitive moat — accumulated reputation is non-transferable

- Projected revenue: $200K-1M/month (agent subscriptions + partner fees)

## 6.3 Post-Transaction Monitoring — Tier 1 (3-4 months)

- Webhook alerts on position health changes

- Learn from Forta (decentralized bots) and Tenderly (simulation)

- Three subscription tiers: Lite / Pro / Enterprise

- Projected revenue: $300K-2M/month

## 6.4 Compliance & Audit Trail — Tier 2 (5-6 months)

- MiCA deadline July 2026 creates institutional urgency

- Leverage x402-exec settlement hooks for atomic audit trail generation

- SOC2-style certifications for agent portfolios

- Projected revenue: $500K-3M/month institutional

## 6.5 Insurance Integration — Tier 2 (4 months)

- Nexus Mutual / InsurAce partnership model

- Verification-based premium tiers

- Projected revenue: $200-500K/month commission

## 6.6 Multi-Chain Expansion — Tier 2-3 (6-10 months)

- Solana via Blowfish partnership (biggest untapped market)

- Arbitrum/Optimism via Verax integration

- Cross-chain verification using LayerZero DVN model as inspiration

- Projected revenue: $100-500K/month near-term, exponential growth with adoption

# SECTION 7: Implementation Roadmap

The following table maps features to revenue potential, implementation difficulty, competitive moat strength, and x402 dependencies:

| Feature | Revenue | Difficulty | Moat | Timeline | x402 Dep. |
| --- | --- | --- | --- | --- | --- |
| EAS Attestations | $50-200K | Low | Medium | 2-3 mo | PR #935 |
| Agent Reputation | $200K-1M | High | Very High | 4-5 mo | Receipt |
| Monitoring | $300K-2M | Medium | High | 3-4 mo | Escrow |
| Compliance | $500K-3M | High | Very High | 5-6 mo | Exec |
| Insurance | $200-500K | Medium | Medium | 4 mo | None |
| Multi-Chain | $100-500K | High | High | 6-10 mo | All |

## Phase Timeline

- Phase 1 (Now - 3 months): EAS attestations, ERC-8004 compliance, GoPlus data enrichment

- Phase 2 (3-6 months): Reputation registry, monitoring webhooks, Solana support

- Phase 3 (6-12 months): Compliance module, insurance partnerships, cross-chain verification

# SECTION 8: Technical Specifications

## 8.1 EAS Schema Design

Core schema for on-chain attestations:

- Schema ID: agent (address), transactionHash (bytes32), verdict (string), riskScore (uint8), verificationTimestamp (uint64)

- Resolver: SentinelResolver.sol

- Deployment: Base mainnet (reference EAS docs for current deployment)

## 8.2 ERC-8004 Integration

- Identity Registry: Agent registration with Sentinel

- Reputation Registry: Performance tracking across verified transactions

- Validation Registry: Verification certification and compliance attestations

## 8.3 x402 Receipt Integration

- Leverage PR #935 Signed Offer & Receipt extension

- Bind Sentinel verdict to x402 receipt cryptographically

- Receipt = proof that (a) payment was made AND (b) verification was performed

- Enable cascading verification bundles (verify once, pay once, use many times)

## 8.4 Settlement Hook Architecture

- Use x402-exec (Issue #584) for atomic operations

- Payment verification → Sentinel check → EAS attestation → Receipt generation (atomic)

- Ensures all-or-nothing semantics for multi-step workflows

- Enables escrow-backed verification bundles (Issue #839)

# SECTION 9: Strategic Recommendations

- Ship EAS attestations immediately (quick win, leverages x402 receipt extension)

- Become ERC-8004 compliant (positions Sentinel as THE execution layer for agent trust)

- Build reputation registry as canonical agent trust layer (strongest moat)

- Partner with Chaos Labs for institutional risk data (credibility + reach)

- Expand to Solana (biggest untapped agent economy, 60% DEX volume via Jupiter)

- Position for MiCA compliance module (regulatory moat, July 2026 deadline urgency)

Prioritize features in order of competitive urgency: reputation (non-transferable moat) > compliance (regulatory deadline) > monitoring (higher LTV) > multi-chain (market expansion).

# SECTION 10: Open Questions for Resolution

## EAS vs Verax: Which Attestation Standard?

- EAS is live on Base now (faster integration)

- Verax has modular registry design (more flexible long-term)

- Recommendation: EAS first for rapid deployment, add Verax interop in Phase 2

## Decentralization Path

- Should Sentinel itself become decentralized?

- Reference model: LayerZero DVN (modular validator networks)

- Recommendation: Stay centralized for 12-18 months while establishing product-market fit, then decentralize for moat defense

## Token Economics

- Does Sentinel need a token for reputation staking?

- Current market: ERC-8004 allows staking via Reputation Registry

- Recommendation: Not yet — focus on product-market fit first (6-12 months), tokenize later for composability

## Pricing Model Evolution

- Current: Per-query model ($0.01-$0.10 per verification)

- Options: Subscription tiers, escrow-backed bundles, insurance integration

- Recommendation: Hybrid model — per-query for agents, subscription for enterprises, escrow for institutions

— End of Report —